Migration from SQL Server 2012 Standard Edition to MySQL 8.0

Total DB Size : 2.5 TB Across Multiple Databases

- Introduction :

This Standard Operating Procedure (SOP) provides a complete detailed step-by-step guid for migrating serveral SQL Server 2012 database  to MySQL 8.0

This Document applies to Production , UAT and DR environments.

- Objectives :

- Successfully migrate SQL Server-based applications to a MySQL-compatible enviornment

- Ensure the integrity , availablity and consistency of all data throughout the migration

- Establish a low-downtime migration approach using export import and incremental data sync

- Identify challenges, impacts and mitigations ahead of the migration .

- Provide rollback plans in case migration needs to be reversed.

- Scope :

SQL Server database total 2.5 TB

Migration of schema , data , store procedures , function ,triggers and jobs

Application cutover from SQL Server to MySQL

Infrastructure prepration, validation and post-migration tuning

Risk assessment and rollback planning

This migration covers Development ,Staging and Production environments.

- Roles & Responsibilities :

DBA Team :->

Perform assessments

Convert schema

Validate data

Execute cutover

Maintain rollback scripts

Application Team :->

Modify SQL Quries for MySQL compatibility

Validate UI , API and backend

Update connection strings

Network Team :->

Configure MySQL ports(3306)

Adjust firewall rules

Server/Storage Team :->

Provision MySQL server

Provide sufficient storage

Ensure performance tunning

Mnagement :->

Approve downtime

Authorize cutover and rollback if needed

- Pre-Migration Prepration(Highly Detailed)

Before starting migration, you must conduct a through analysis of the existing SQL Server

Environment . Migrating from SQL Server to MySQL is not a direct lift-and-shift --it require careful planning .

  - Database Inventory and Sizing

Operating System (OS)

MySQL 8.0 supports :

Linux(Prefered for production)

Ubuntu 20.04/22.04

Centos 7/8

RHEL 7/8

Create a complete list of databases including:

Name

Size

Number of tables

Number of store procedures

Criticality to business operations

Example :

| Database | Size | Core |
| --- | --- | --- |
| FinanceDB | 100GB | 8 core |
| Large DB | 150-500 GB | 16-24 core |

Note: MySQL scales well with multiple cores, especially for parallel queries and multi-threaded imports.

Document tables >100 GB , and indexes with high fregmentation

SQL Server Index : 100GB

Same index in MySQL 120-150 GB

  - Compatibility Check(Very important)

SQL Server and MySQL differ heavily in :

Data Types

Functions

- SQL --> MySQL SQL syntax

Triggers

Procedures

Transactions

Error handling

- Identify non-compatible items

Merge statement

TRY…CATCH blocks

CROSS APPLY / OUTER APPLY

IDENTITY columns

Computed columns

SQL Agent jobs

Partitioning differences

Views using window function

- Prepare refactoring plan

Document which database objects need manual coversion

  - MySQL Server Environment Prepration

Provision a MySQL 8.0 server

Recommended specs for 2.5 TB:

64-128 GB RAM

16-24 cores CPU

6 TB storage (SSD/NVMe preferred)

InnoDB engine

UTF8MB4 charater set

Buffer Pool =70% of RAM

Reason for 6TB Storage :

| Scenario | Final MySQL Size |
| --- | --- |
| Best case | 3.5 - 4 TB |
| Average case | 5.5 - 6 TB |
| Worst case | 7 - 8 TB |

Note :  why MySQL need more storage than SQL Server

Reason 1 : Page Size

InnoDB uses 16KB vs SQL Server 8KB --> 10-20 % larger

Reason 2 : Less Efficient Compression

InnoDB compression is optional  , SQL uses row/page compression only

Reason 3 : Index Overhead

MySQL B-Tree indexes consume more space.

Reason 4 : Redo + Undo Storage

MySQL Log = redo + undo logs Unlike SQL Server single log file

Ensure MySQL configurations are optimized.

  - Backup & Maintenance

Before migration:

Perform Full SQL Backup of all databases

Perform Transaction log backup(optional)

Validate backup restore capability(test restore)

- Migration Methodology(Detailed)

We will use a 3-phase approach:

Phase 1: Schema Conversion

Step 1 - Reverse Engineer SQL Server Schema

Using MySQL Workbecnh Migration Wizard:

Connect to SQL Server

Extract schema

Convert objects to MySQL fromat

Step 2 - Manual Schema Fixing (Critical)

Manual intervention require for

IDENTITY --> AUTO_INCREMENT

NVARCHAR(max) --> LONGTEXT

DATETIME2

BIT -->TINYINT(1)

UniqueIdentifier -->CHAR(36)

Remove unsupported SQL Server functions

Step 3 - Validate Schema in MySQL

Check:

Primary keys

Composite keys

Foreign keys

Indexes

Triggers

Views

Fix all errors before moving to the data phase.

Phase 2: Data Migration (Large 2.5 TB Detailed Plan)

Because total data size is 2.5 TB, data must be migrated in parallel.

6.1 Export Data Using BCP (Best for large migrations)

Use BCP due to:

Fastest extraction

Minimal locking

Supports multi-threading

Export command example:

bcp Database.Schema.Table out table_export.bcp -n -S SERVER -T

Run multiple exports in parallel for large tables.

6.2 Transfer Files

Move BCP files to MySQL server via:

Secure copy (SCP)

Rsync

Shared storage

6.3 Import into MySQL Using MySQL Shell (Parallel Loading)

MySQL Shell supports:

Auto-mapping

Chunk processing

Multi-threaded loading

Command example:

mysqlsh --util import-table employees.bcp --database HRDB --table Employees

For very large tables (100+ GB), run multiple import threads.

Phase 3: Incremental Data Sync (CDC/Triggers)

Since data migration may take days for 2.5 TB, implement a near-zero downtime sync:

Options:

SQL Server CDC

Timestamps-based delta capture

Triggers capturing inserts/updates/deletes

Custom ETL pipeline

Sync interval: 5 minutes.

Continue syncing until cutover.

7. Validation Phase (Highly Detailed)

You must validate:

7.1 Schema Validation

Compare SQL Server schema with MySQL schema

Validate constraints

Validate indexes

Confirm auto-increment behavior

7.2 Data Validation

1. Row Count Matching

Use automated scripts:

SQL Server:

SELECT COUNT(*) FROM dbo.Table;

MySQL:

SELECT COUNT(*) FROM Table;

2. Checksum/Hash Matching

Use SHA1 or MD5 hashes to detect mismatched rows.

3. Referential Integrity Validation

Check foreign keys after data load.

4. Spot Data Verification

Business-critical tables must undergo sample verification.

7.3 Application Validation

API testing

UI workflow testing

Transaction testing

Performance testing

Report validation

This step determines whether production cutover is safe.

8. Cutover Plan (Detailed)

Step 1 — Disable Writes on SQL Server

Put application in maintenance mode.

Step 2 — Apply Final Delta Sync

Synchronize the last few minutes of transactions.

Step 3 — Disable Background Jobs

Stop:

SQL Agent jobs

Triggers

Batch processes

Step 4 — Switch Application Connection Strings

Point applications from:

SQL Server → MySQL Server

Step 5 — Smoke Testing

Verify:

Login

Insert

Update

Delete

Reports

Dashboards

9. Post-Migration Tasks

Rebuild indexes in MySQL

Analyze tables

Optimize buffer pool

Enable slow query logging

Setup monitoring (Grafana + Prometheus)

Ensure backup strategy implemented

Document final architecture

10. Advantages of Migrating to MySQL (Explained)

1. Huge Cost Savings

No per-core or CAL licensing fee (SQL Server Standard is expensive).

2. Open-source & Community Support

Rapid innovation and large support ecosystem.

3. Better Cloud & Linux Support

MySQL works efficiently on Linux, which is cheaper and more stable.

4. Horizontal Scaling

Supports read replicas and load balancing easily.

5. Faster for Read-heavy Applications

InnoDB performs extremely well for read-intensive workloads.

11. Disadvantages (Explained)

1. Requires Heavy Manual Code Conversion

SQL Server functions not directly supported.

2. Stored Procedures Weaker

MySQL has limited procedural logic compared to T-SQL.

3. No SQL Agent

You must migrate all jobs to:

Cron

Python scripts

MySQL events

4. Transaction handling differences

Requires careful testing.

5. Migration complexity high

Especially for large environments like 2.5 TB.

12. Rollback Plan (Fully Detailed)

Rollback is necessary if:

Application errors occur

Data mismatch found

Performance issues appear

Rollback Steps:

A. Pre-Cutover Rollback

Before going live:

Stop migration

Drop MySQL loaded data

Fix schema/data issues

Re-run migration

Validate again

B. Post-Cutover Rollback

If problems appear after go-live:

Immediately stop all writes to MySQL

Point applications back to SQL Server

Restore SQL Server read/write operations

Extract MySQL delta data

Sync missing rows into SQL Server

Re-enable SQL Agent jobs

Perform RCA (Root Cause Analysis)

This ensures zero data loss.

- Approvals Needed

DBA Lead

Application Head

IT Infrastructure Manager

Business Approver

Change Manager

Your SOP is now fully detailed and production ready.